🎴 WELCOME TO THE TAROT CLUB LEVEL-UP CHALLENGE! 🚀

AI Catalog Agent — 8-Week Flexible Feature Roadmap & Innovation Plan
Team: The Tarot Club  |  Lead: Dev Anand

⚡ THE GAME PLAN (College-Friendly Flexible Schedule) • MON - THU: 100% Chill & Async. Do micro-tasks or design reading whenever free around college. • SAT - SUN: Weekend Coding Sprint! Build features, pair-review code, and integrate. • SUN EVENING: 15-Minute Demo Showcase & Weekly Evaluation Scorecard Logging!

📊 MASTER CHEAT SHEET (AT-A-GLANCE ROADMAP)

| Week | Quest Stage | 💸 Hemanth (Finance Lead) | 🎨 Dhanushree (UI/UX Code Lead) | ⚡ Dev Anand (Tech Lead) |
| --- | --- | --- | --- | --- |
| W1 | Core Storefront | UPI Settings & Bank Details (PaymentSettings.jsx) | Public Catalog Layout & Grid (PublicCatalog.jsx) | Voice input & API routes setup |
| W2 | Payments & i18n | Dynamic QR Generator & WhatsApp links | 6-Language Regional Keyboard & Selector | AI response parsing & Supabase DB |
| W3 | Exporter & Prices | Pricing data structures & API update handlers | Export Catalog UI cards (Shopify/Amazon) | Shopify REST sync endpoints |
| W4 | 🃏 TAROTHON #1 | 💡 NEW FEATURE INNOVATION: Pitch & build! | 💡 NEW FEATURE INNOVATION: Pitch & build! | Technical mentor & PR reviews |
| W5 | Dashboards | Payment status toggles & summary UI | Dashboard layout (Dashboard.jsx) & filters | Voice command interpreter endpoint |
| W6 | Multimodal UI | Product edit pricing fields (EditProduct.jsx) | Camera Capture modal UI (CameraCapture.jsx) | AI fallback handlers (Gemini/Perplexity) |
| W7 | Landing & Polish | Payment security review & setup guide polish | Landing Page UI (Landing.jsx) & docs polish | Vercel production build & deploy |
| W8 | 🏆 TAROTHON #2 | 🚀 FINAL SHOWCASE INNOVATION: Build & launch! | 🚀 FINAL SHOWCASE INNOVATION: Build & launch! | Final pitch defense & launch prep |

📝 WEEKLY EVALUATION RUBRIC & PR CHECKLIST

1. Feature Completeness (10 pts): Clean feature implementation and full code integration.

2. Code Quality & Mobile Responsiveness (10 pts): Standard React/Tailwind/Node compliance, no console errors.

3. Domain Understanding & Demo (10 pts): Explaining how the code works during Sunday demo walkthroughs.

4. Integration & Autonomy (10 pts): Independent problem solving & proposal quality during Tarothons.

🎭 SQUAD ROLES & THE CROSSOVER RULE

🤝 THE CROSSOVER RULE: Your role is your primary domain lead, but cross-domain collaboration is 100% welcomed!

💸 HEMANTH — 'THE MONEY MAESTRO' (Finance Lead)
Playground: client/src/pages/PaymentSettings.jsx & api/payment/index.js

🎨 DHANUSHREE — 'THE VISUAL & VIBE QUEEN' (UI/UX Code Lead)
Playground: client/src/pages/PublicCatalog.jsx, Landing.jsx, ExportCatalog.jsx & docs!

⚡ DEV ANAND — 'THE MASTERMIND ARCHITECT' (Tech Lead)
Playground: Voice STT engine, Gemini/Perplexity AI APIs (api/ai/), Shopify REST sync, and backend security.